Order Management and Payment Recon System

For: Madhav Bharat Gas Agency (MBGA)

Modified Date:  20-Aug-2026

Updated Scenario (as discussed in the meeting. To be validated by MBGA):

- Madhav Bharat Gas Agency (MBGA) distributes BPCL commercial LPG cylinders to retail (19kg) and industrial (>19kg) customers.

- Customers are not fixed and can shift based on price, service, and payment terms—competition is intense.

- MBGA set customized monthly prices for each customer in a register based on credibility, payment type, and volume.

- Daily orders are manually collected via phone calls by a staff member—this is time-consuming and error-prone.

- Delivery involves cylinder exchange and tracking pending pickups, which is manually noted and often missed or delayed.

- Payments are part cash, part online, and not always full. Overpayments (advance) or underpayments (due) must be tracked. Payment modes sometimes are recorder wrong, should be identifiable and marked invalid.

- The current system has high potential for pilferage and data loss.

- Competitor pricing and offers are known informally but MBGA needs a structured way to use this data to adjust their own.

- Cylinder stock tracking—both filled and empty, in godown and in transit—is entirely manual.

- Godown refilling logistics from BPCL’s site and delivery planning are not optimized or recorded systematically.

- Accounting and reporting activities require structured, period-wise transaction data for daily, weekly, and monthly reconciliation. (As discussed earlier)

- MBGA need to digitize, automate, and track end-to-end operations from pricing and ordering to delivery and payment.

- Goal: Minimize pilferage, save time, enable data-driven decisions, and improve competitiveness.

Scope of Work

- System Overview: (phase 1)

A centralized cloud-based platform (web + mobile) tailored to:

- Manage customers, pricing, payments

- Automate daily order collection

- Track cylinder exchange and pending pickups

- Monitor inventory and delivery (Covered in Phase 1 - Basic Stock/Delivery | Route Optimization in Phase 3)

- Analyse competition pricing (Will be covered in Phase 4)

- Prevent leakages and fraud (Foundation in Phase 1 | Complete Audit Logs & Controls in Phase 4)

- Key Modules & Features:

- Customer Management (Phase 1)

- Customer type: Retail / Industrial

- Save customer profile: Name, GST, address, volume history, payment terms

- Credit history tracker (Covered in Phase 1 - Basic | Advanced Ledger in Phase 2)

- Category-based pricing logic

- Customer can only access their bookings, booking payment details, and own profile data.

- Pricing Management (Monthly) (Phase 1)

- Customer-wise monthly pricing entry (editable with log)

- Auto-reminders for price setting on 1st of month

- Competitor pricing tracker (see Section 7 below) (Will be covered in Phase 4)

- Order Collection (Automation) (Phase 1)

Replace daily calls with:

- Mobile App / Notifications / WhatsApp chatbot / Web login for customers to place orders

- Option to repeat past orders (e.g., “Order Same as Last Week”)

- Cutoff time configuration per customer or zone to avoid delivery delays. (Will be covered in Phase 2)

- SMS/WhatsApp reminders if no order is placed by cutoff time (Will be covered in Phase 2)

- Delivery & Cylinder Exchange Tracker (Phase 1)

- Order fulfilment module:

  - How many cylinders ordered vs. delivered

  - Empty-return tracking

  - Pending cylinder pickup list (auto-maintained)

- Digital delivery slip generated

- OTP/digital signature for delivery confirmation

- Lat & Long capture during delivery confirmation (Will be covered in Phase 2)

- Transactional multiple order status (Order confirmed, Pending, Processing/Loaded, Out for Delivery, Delivered) (Will be covered in Phase 3)

- Human delivery order tracking status (Live stage tracking) (Will be covered in Phase 3)

- Payment Collection & Reconciliation (Phase 1)

- Record split payments (cash + UPI + NEFT)

- Tag against invoice/booking

- Maintain credit/advance ledger (Covered in Phase 1 - Basic | Advanced Ledger & Roll-forward in Phase 2)

- Flag over/under payments automatically

- Daily report for accountant/supervisor (Will be covered in Phase 2)

- In case of an invalid transaction (wrong mode of payment, or over payment or any other reason) only authorised user should mark it. (Will be covered in Phase 2)

- Inventory Management (Phase 1)

- Godown stock (filled, empty, defective)

- BPCL refill tracking (Will be covered in Phase 3)

- FIFO stock logic (Will be covered in Phase 3)

- Vehicle-wise dispatch and return entries (Will be covered in Phase 3)

- Realtime visibility of available stock

- Alerts for refill reorder levels

- Trip Planning & Vehicle Management (Phase 3)

- Group delivery orders by zone/area

- Auto-suggest vehicle plan based on capacity

- Driver + helper assignment

- Delivery logs and fuel tracking

- Route optimization & trip sequencing

- Competitor Intelligence Tracker (Phase 4)

- Manual input of competitor prices per segment

- Track movement in competitor rates over time

- Alert system: If our rate is higher for a specific segment

- Suggest alternative offers to retain customers

- Dashboard & Reports (Phase 4)

- Daily Delivery Report (Will be covered in Phase 1)

- Payment Collection Report (Will be covered in Phase 1)

- Pending Cylinder Pickup Report (Will be covered in Phase 1)

- Tally & Invalid Transaction Reports (Will be covered in Phase 2)

- Outstanding Credit Ledger (Will be covered in Phase 2 / Phase 4)

- Customer-wise Profitability

- Inventory Movement Summary

- Customer Retention/Churn alerts

- Daily, weekly, and monthly period-wise data export will be available for Accounts. (As discussed earlier) (Will be covered in Phase 2 & Phase 4)

- Comprehensive Audit Logs & System Activity

- User Roles & Access Levels (Phase 1)

- Admin (Owner)

- Delivery Coordinator (Covered in Phase 1 - Basic | Dispatch Board in Phase 3)

- Accounts (Will be covered in Phase 2)

- Driver / Helper (Mobile app) (Covered in Phase 1 - Basic App | Live Tracking in Phase 3)

- Customer (Web / App / WhatsApp) (Covered in Phase 1 - Basic App | Advanced WhatsApp Will be covered in Phase 2)

- Security & Audit (Phase 4)

- Every edit logged with user, date/time

- OTP/email-based approval for rate changes

- Role-wise access (Covered in Phase 1 - Base RBAC | Advanced in Phase 2 & 4)

- Backups and encryption for customer/payment data

- Only Admin user can add, remove, mark users, customers, transaction types of other parameters (As discussed earlier) (Will be covered in Phase 2)